Azure Landing Zone MVP

Vision, Strategy & Plan

Request for Proposals – Vendor Evaluation Framework

Mission Optimisation Team

Professional Services Firm – Nuclear Sector

Document Reference: MOT-ALZ-MVP-RFP-001

Version 1.0 | January 2025

# 1. Executive Summary

This document establishes the Vision, Strategy, and Implementation Plan for an Azure Landing Zone (ALZ) Minimum Viable Product (MVP) to support the Mission Optimisation Team's Data, BI, Analytics, and Simulation capabilities. The ALZ will provide a secure, compliant, and scalable foundation for professional services delivery to nuclear decommissioning and new build clients.

The implementation adopts Microsoft's Cloud Adoption Framework (CAF) Accelerator approach, targeting delivery within 8-12 weeks with 2-3 full-time external resources. This document serves as the baseline for evaluating vendor proposals and ensuring alignment with organisational requirements.

## 1.1 Key Parameters

| Parameter | Value |
| --- | --- |
| Timeline | 8-12 weeks MVP delivery |
| External Resources | 2-3 FTE for duration |
| ROI Horizon | 3 years for platform investment recoup |
| Compliance Frameworks | NIST 800-53, UK NCSC 14 Principles, ISO 27001 |
| Implementation Approach | Microsoft CAF Accelerator (Bicep/Terraform) |
| Initial Workload | GWM Solution Migration (Year 1) |
| Target Capabilities | Data/BI/Analytics → ML/AI → Advanced Simulation |

# 2. Strategic Vision

Establish a secure, compliant, and scalable Azure foundation that enables the Mission Optimisation Team to deliver AI-augmented modelling, simulation, and analytics capabilities for nuclear sector clients, positioning the firm as a technology-forward leader in mission-critical professional services.

## 2.1 Vision Time Horizon

The strategic vision spans a 3-year horizon, aligned with the ROI model for platform investment recoupment. Year 1 focuses on MVP delivery and GWM migration; Years 2-3 expand platform capabilities and project utilisation.

## 2.2 Competitive Positioning

- Differentiation Strategy: AI-integrated modelling and simulation platform with enterprise-grade security

- Target Market: Nuclear decommissioning and new build programmes requiring mission optimisation

- Value Proposition: Accelerated time-to-value through platform approach, avoiding reinvention while leveraging shared capabilities

# 3. Strategic Initiatives

## 3.1 Platform Foundation Strategy (Priority 1)

Deploy Azure Landing Zone using CAF Accelerator approach to create shared platform capabilities enabling Data/BI/Analytics and future AI/ML workloads.

- CAF Accelerator deployment using Bicep/Terraform

- Hub-spoke network architecture with Azure Firewall

- Identity foundation (Entra ID, RBAC, PIM, Conditional Access)

- Management group hierarchy aligned with ALZ canonical architecture

## 3.2 Compliance by Design Strategy (Priority 1)

Embed regulatory compliance into platform architecture through Azure Policy, Defender for Cloud, and Purview.

- Azure Policy framework with DINE policies for automated compliance

- Microsoft Defender for Cloud with regulatory compliance dashboards

- Mapping to NIST 800-53, UK NCSC 14 Principles, ISO 27001

- Purview Compliance Manager for continuous monitoring

## 3.3 Phased Capability Expansion Strategy (Priority 2)

Enable incremental capability deployment starting with BI/Analytics, expanding to ML/AI services and advanced simulation integration.

- Phase 1: BI/Analytics platform (Power BI, ADLS Gen2, Synapse/Fabric)

- Phase 2: Simulation integration (AnyLogic, Gproms, Python models)

- Phase 3: ML/AI foundation (Azure ML, MLOps, model registry)

- Phase 4: Advanced AI (RAG, Knowledge Graphs, LLM integration)

## 3.4 Lean Cost Management Strategy (Priority 2)

Adopt lean approach to landing zone design, optimising for MVP scope while enabling platform growth.

- 3-year ROI model with year 1 investment, years 2-3 recoup

- GWM migration hosting costs offset against initial investment

- Tag-based cost allocation for project chargebacks

- Platform capabilities evolved as project funding allows

# 4. Strategic Objectives & Metrics

| Objective | Description | Target | BSC Perspective |
| --- | --- | --- | --- |
| MVP Delivery | Complete ALZ MVP within timeline | 8-12 weeks | Internal Process |
| Compliance Score | Defender secure score at MVP | 80%+ | Internal Process |
| Policy Compliance | Resources compliant with policies | 95%+ | Internal Process |
| BI Platform | Operational BI platform | Q2 2025 | Customer |
| GWM Migration | Complete GWM migration | Year 1 | Financial |
| Time-to-Value | Project delivery improvement | 25% reduction | Customer |
| Platform Utilisation | Active projects on platform | 3+ projects | Customer |

# 5. MVP Scope Definition

## 5.1 In-Scope Components

| Domain | Components | Maturity Target |
| --- | --- | --- |
| Identity & Access | Entra ID, RBAC, PIM, Conditional Access | Defined (Level 3) |
| Network | Hub-spoke, Azure Firewall, Private DNS, NSGs | Defined (Level 3) |
| Security | Defender for Cloud, Key Vault, Encryption | Defined (Level 3) |
| Governance | Management groups, Azure Policy, Naming/Tagging | Defined (Level 3) |
| Management | Log Analytics, Azure Monitor, Activity Logs | Defined (Level 3) |
| Platform | IaC (Bicep/Terraform), CI/CD pipeline | Defined (Level 3) |
| Cost | Cost allocation, Budgets, Alerts | Defined (Level 3) |

## 5.2 Post-MVP Capabilities (Phased Expansion)

- Microsoft Sentinel SIEM/SOAR

- Purview Data Governance and Compliance Manager

- Azure Machine Learning workspace and MLOps

- Azure OpenAI and Cognitive Services

- Container platform (AKS/Container Apps)

- API Management

# 6. Implementation Plan

## 6.1 Phase Overview

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| 1: Strategy | Weeks 1-2 | Business requirements, cloud adoption strategy, skills assessment |
| 2: Plan | Weeks 3-4 | Architecture definition, subscription design, governance blueprint |
| 3: Implement | Weeks 5-8 | Core foundation, identity, network, policies, security controls |
| 4: Validate | Weeks 9-10 | Security validation, network testing, compliance verification |
| 5: Go-Live | Weeks 11-12 | Pilot migration, team training, documentation, handover |

## 6.2 Resource Requirements

- Vendor Resources: 2-3 FTE for 8-12 weeks (Azure Architect, Security Specialist, DevOps Engineer)

- Internal Resources: Project sponsor, technical lead, key stakeholders (part-time)

- Azure Subscription: Enterprise Agreement or MCA required

# 7. Vendor Proposal Evaluation Criteria

Proposals will be evaluated against the following weighted criteria. Vendors must demonstrate capability across all mandatory requirements and provide evidence of relevant experience.

| Criterion | Requirement | Weight | Mandatory |
| --- | --- | --- | --- |
| CAF Expertise | Demonstrated ALZ implementations using CAF Accelerator | 20% | Yes |
| Compliance Experience | NIST 800-53, UK NCSC, ISO 27001 implementation track record | 15% | Yes |
| Nuclear/Regulated Sector | Experience in nuclear or similarly regulated industries | 15% | No |
| IaC Capability | Bicep/Terraform expertise with ALZ modules | 10% | Yes |
| Security Tooling | Defender for Cloud, Sentinel, Key Vault configuration | 10% | Yes |
| Data/AI Platform | Experience with Azure data services and ML platforms | 10% | No |
| Timeline Feasibility | Credible plan for 8-12 week delivery | 10% | Yes |
| Cost Effectiveness | Competitive pricing aligned with scope | 5% | Yes |
| Knowledge Transfer | Training and documentation approach | 5% | Yes |

## 7.1 Proposal Requirements

Vendors must provide:

- Executive summary with approach and value proposition

- Detailed implementation plan with weekly milestones

- Team composition and named resource CVs

- Minimum of 3 relevant case studies

- Fixed-price quotation with assumptions

- Risk register and mitigation strategies

- Quality assurance and testing approach

- Knowledge transfer and documentation plan

# 8. Compliance & Security Requirements

## 8.1 Regulatory Framework Alignment

The ALZ must support compliance with the following frameworks:

| Framework | Key Requirements |
| --- | --- |
| NIST 800-53 | AC, AU, CA, CM, CP, IA, IR, MA, MP, PE, PL, PS, RA, SA, SC, SI families |
| UK NCSC 14 Principles | Data protection, supply chain, identity, external interfaces, audit |
| ISO 27001:2022 | ISMS controls, risk assessment, continuous improvement |

## 8.2 Nuclear Sector Considerations

- ONR regulatory requirements awareness

- IRR17 statutory obligations for radiation data

- PII detection including radiation dose records, security clearance levels

- Data residency requirements (UK sovereignty)

- GDPR Article 9 special category data handling

# 9. Vendor Assessment Checklist

Use this checklist to assess vendor proposals against mandatory and desirable requirements.

### 9.1 CAF & ALZ Implementation

| Requirement | Mandatory | Vendor Response |
| --- | --- | --- |
| CAF Accelerator deployment experience | Yes | ☐ Yes ☐ No |
| ALZ canonical architecture understanding | Yes | ☐ Yes ☐ No |
| Management group hierarchy design | Yes | ☐ Yes ☐ No |
| Subscription vending process | No | ☐ Yes ☐ No |
| Hub-spoke network implementation | Yes | ☐ Yes ☐ No |

### 9.2 Security & Compliance

| Requirement | Mandatory | Vendor Response |
| --- | --- | --- |
| Defender for Cloud configuration | Yes | ☐ Yes ☐ No |
| NIST 800-53 policy mapping | Yes | ☐ Yes ☐ No |
| UK NCSC 14 Principles alignment | Yes | ☐ Yes ☐ No |
| ISO 27001 controls implementation | Yes | ☐ Yes ☐ No |
| Key Vault and encryption configuration | Yes | ☐ Yes ☐ No |
| Microsoft Sentinel implementation | No | ☐ Yes ☐ No |

### 9.3 Identity & Governance

| Requirement | Mandatory | Vendor Response |
| --- | --- | --- |
| Entra ID configuration | Yes | ☐ Yes ☐ No |
| RBAC model aligned with management groups | Yes | ☐ Yes ☐ No |
| PIM for privileged access | Yes | ☐ Yes ☐ No |
| Conditional Access policies | Yes | ☐ Yes ☐ No |
| Azure Policy framework (DINE policies) | Yes | ☐ Yes ☐ No |
| Naming and tagging standards | Yes | ☐ Yes ☐ No |

### 9.4 DevOps & IaC

| Requirement | Mandatory | Vendor Response |
| --- | --- | --- |
| Bicep or Terraform ALZ modules | Yes | ☐ Yes ☐ No |
| CI/CD pipeline implementation | Yes | ☐ Yes ☐ No |
| State management (remote backend) | Yes | ☐ Yes ☐ No |
| GitOps practices | No | ☐ Yes ☐ No |
| Security scanning in pipeline | Yes | ☐ Yes ☐ No |

# Appendices

## A. Ontology Reference

The ALZ Assessment Ontology (alz-assessment-ontology.json) and Instance (alz-assessment-instance.json) provide machine-readable definitions of all assessment domains, criteria, and compliance control mappings. These JSON-LD files can be used for automated assessment tooling and integration with governance platforms.

## B. VSOM Strategic Framework

The VSOM framework (alz-mvp-vsom.json) provides the complete Vision-Strategy-Objectives-Metrics cascade in JSON-LD format, enabling integration with strategic planning tools and balanced scorecard dashboards.

## C. Strategy Maps

Mermaid diagram files are provided for: VSOM Strategy Map, Implementation Gantt Chart, Assessment Domain Structure, and BSC Cause-Effect Chain.

## D. Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 29 Jan 2025 | Mission Optimisation Team | Initial release |